## Slide 1: Status Report: ML-based Investment Advisor
Thong Bui, Sarah Kelley, Zhongqiao Jin, Natarajan Shankar

## Slide 2: What’s changed?
Data Provider
  Paid service being used for Data, Data provider is Intrinio
Data: Integrate historical stock prices, news and twitter data for the S&P 500 companies
  Stock price data starts from 2000
  Revenue data is now restricted to years 2009 - 2017
    10-K and 10-Q in electronix XBRL format not available for prior years
  News from 2015
  Twitter data - not using because cannot get historical data
Prediction options changed:
  Targeted long-term: 30, 45, 60 days
Modeling:
  Still the same as we planned
  Main model uses time-series and LSTM to predict future stock prices
    Use news and revenue data as supportive features
Notes: Sarah

## Slide 3: Brief impact rationale
Overall impact remains the same: prototype tool to help inventors without access to a financial planner
Effect of changes on impact:
  Lack of twitter/streaming data means it is less extensible to a real-time tool
  Slightly less flexibility in time-frame selection
  Somewhat more limited training data may limit accuracy
Notes: Sarah

## Slide 4: Progress
Where in process?
What have been done?
What’s left to do
What’s been done:
Data:
  S&P 500 stock prices and volumes are collected
  News: 160 companies are collected from 2015
  Revenue data: mostly done from 2010
  Data analysis has been done based on the existing dataset
UI:
  Basic but functional Flask App
  Plug in points developed for final model
Models:
  baseline using LSTM,
  main models using time-series and LSTM on small samples
To be done:
Data: remaining data issues
UI: graphic design, add features, user testing
Models: integrate with the remaining data, train and predict
Integration
More details are to be discussed later
Notes: Sarah

## Slide 5: Features in Predictive Model
Stock price and Volume
Revenue data
  Basic EPs
  Net Income
  Operating Revenue
  Total Gross Profit
  Total Revenue
News Data:
  Sentiment analysis -> scores (subjectivity, positivity)
  Sell, buy
Notes: Thong -

## Slide 6: Highlights - Data Analysis
Data Analysis:
Stock data starts from 2000: Adj Close, Volume
Revenue data start from 2009:
  Can we map Q1, Q2, Q3, Q4, FY to correct dates?
  Keep totalgrossprofit, totalrevenue, netincome, basiceps
  operatingrevenue is 0s so we decided to drop them
News data is only available for the last ~500 days
  subjectivity, positivity, sell, buy
  scandal, decline are consistently zero so we don’t use them
  buy, sell are sparse.
Data quality concerns
Notes: Thong -

## Slide 7: Highlights - Models
Key Results - Models using time-series and LSTM
For each stock:
Create time-series dataset to predict different long-term prices: 30, 45, 60 days
Use LSTM
Notes: Thong - Next, Zhongqiao will talk about the UI progress we have made

## Slide 8: UI so Far
Flask App working
Flask integrated with WTForms
Plug-in points developed
Existing UI Progress
Functioning Flask app
  HTML integration with Flask to display different pages
  WTForms to power interactive features
UI currently allows user to input variables amount, time frame and risk tolerance and then returns mock answers
Functions built to plug-in actual model results after training is complete
Risk Disclosure Page helps user to ware of the risk they will take by using our recommendation
Alternative Recommendation Page will provide additional information which can help user to better integrate recommendations with their own investment decisions
Supportive Stock Price Prediction chart. User can leverage those predicted price in their own analysis
Notes: Zhongqiao -

## Slide 9: UI so Far
Draft UI sample
Draft UI sample
Notes: Zhongqiao -

## Slide 10: Next steps Challenges
UI:
  Implement display framework
    Make the Flask and HTML foundation stable
    Experiment with aesthetics, for visual impact
  Integrate UI with the back end components
Improve quality of core data and derived data:
  NLP data has gaps
  Revenue data does not map to correct dates
Iteratively refine the predictive model:
  Model quality depends upon data quality
  Perform iterative tuning of the model for better predictions
    Generate 30, 45, 60 day predictions for all of SP500
    Iterations take multiple days
Integration, Model, Test, Refine:
  Iterative work
Documentation:
  Basic operational documentation
  Final presentation
Notes: Shankar

## Slide 11: Internal Milestones Taskline to Final
Nov 16 : Discuss Strengths/Weaknesses
Nov 19 : NLP and Revenue data in final form
Thanksgiving : Ongoing refinement of data and model
week
Nov 27 : UI stabilized
Nov 27 : Refined Model available, data is stable
Dec 1 : Final push, full training run started
Dec 1 - Dec 12 : Integration and iterative improvement
Dec 12 : Final presentation
Nov 27 : E
Notes: Shankar

## Slide 12: Thank you! Q&A