## Slide 1: Project management Workshop
Sarah Kelly, Thong Bui, Natarajan Shankar, Zhongqiao Jin
Notes: Thong - I am here to present the first part of the workshop on project management using the example of our Capstone project which is about Recommending Investment Portfolio.
Our team includes Sarah, Shankar, Zhongqiao and myself.
We will share with you the Scope and Schedule of our project and then ask for your thoughts and feedback at the end

## Slide 2: Summary of stock portfolio project
If I want my $10k to grow 10% for the next 2 months, what stock portfolio should be like?
Input data:
  Invested amount ($10), duration (2 months), desired percentage growth (10%), risk tolerance
  Pool of preferred stocks to be picked from
  Apply ML and NLP using:
    Historical stock price and other financial data (PE ratios, dividends, revenues, etc.)
    Historical related news and twitter
Output:
  list of recommended stocks
  their percentage allocations
Notes: Thong - Let’s take a quick look at what our project is all about. It is to answer the question that we usually ask ourselves:

## Slide 3: Scope
12/12 due date + team resource
Dataset: since 2000
  Historical (daily) data for stock prices
  Other historical financial data (quarterly): PE ratios, dividends, revenues, etc.
  Historical news
  Twitter data: too much noise?
ML Models
  Parameters: stock price, PE ratios, dividends, revenues, etc.
  Use NLP to analyze news and create additional parameters for ML
  Baseline and Main
UI: keep it simple
  Input: user requirement/goals
  Output: recommend stock portfolio
Notes: Thong - With that summary in mind, we come up with the scope of our project given the 12/12 due date and our team skillsets
The first step is to determine what dataset we need, how to get them and their quality. We are trying to get dataset since 2000….

## Slide 4: Schedule
Tied to scope
Considerations when building on an Agile/iterative framework
  time for user feedback and redesign given the timeline
  time we need for data collection, modeling, UI design
  Time for unexpected problems
  Low-progress weeks (Thanksgiving, immersion)
Front-loading deadlines to build in slack
What we ended up deciding:
  Nov 10th MVP
  parallel iterative development on model and UI thereafter
Notes: Sarah -

## Slide 5: Questions for the Class to Consider
How much iteration is possible in such a short timeframe (especially for a project with significant data requirements)?
How do we decide to balance efforts on model improvement/UI improvement once we have an MVP of each?
How should we respond if we get off schedule? What if one person’s task is holding us back?
Notes: Model and UI (lack of UI skillset): suggestions:
balance both modeling and UI dev in parallel
Focus on model as the recommendation of good result is critical
Longer term investment (> 1 month)
Stay on schedule:
Communication timely and open
Don’t be defensive, be open and supportive of each other
Sometimes people travel for work -> communicate
Amitabha Karmakar: how do you manage portfolio allocation ?
Sarah Kelley: We haven't quite figured out how to handle this yet
Amitabha Karmakar: also if your target is to hit 10% gain will you withdraw if you have a lucky hit long before Dec 14th ?
Ramsey Aweti: I wonder, if you have a model that gives you what stocks to choose for the best return, why not invest the majority (or all) of your funds in that one stock? Is this type of risk management done manually or part of the computation a s well?
Amitabha Karmakar: how much back testing will you do
Ramsey Aweti: And they may remove major events that impacted the market in training
Joseph Downs: having a pipeline early is helpful
Joseph Downs: new feature generation
Joseph Downs: it's a good question...
Joseph Downs: there's not another system doing *exactly* what ours is, I thnk
Joseph Downs: so we were going to make a hand-crafted baseline model
Joseph Downs: like linear regression with hand-crafted features
Joseph Downs: I might not even use a stylesheet for the MVP
Jason X: I mean, I think it's a balance, between selling your work and actually doing the work
Joseph Downs: I think we're talking about one person doing *all the web* and keeping front-end and back-end minimal
David Skarbrevik: agreed
Joseph Downs: right
Joseph Downs: professionalism matters *some*
Natarajan Shankar: Joseph, I am curious about your comment "I might not even use a stylesheet for the MVP ". Can you please elaborate on this?
Joseph Downs: but we're not expected to be UI designers
Joseph Downs: I was referring to a painfully minimal front-end
David Skarbrevik: ^ yeah would assume company has ui designers and programmers to help with this in an actual company setting
Natarajan Shankar: I see.
Joseph Downs: @Shankar, like only black text and white background
Joseph Downs: I was half-kidding
Natarajan Shankar: Yeah, not get very fancy with D3 and animation and stuff.
Sue Yang: Will the final product on website or it's a mobile app?
Natarajan Shankar: It'll be browser focused.
Roiana Reid: Professors, how will the balance affect grade?
Joseph Downs: agile-style: chop features off as though with a chainsaw
Joseph Downs: Ramsey using the hand-raise feature of AdobeConnect
Joseph Downs: *props*
Sarah Kelley: thanks for all the helpful suggestions everyone!
Coco Krumme: thank you to the group, great way to kick-off the workshops for this semester!